**The following items may be relevant for inclusion in a claim for a payment by a Contractor. The list is not exhaustive and reference should be made to the *General Conditions of Contract*, Annexure C Commercial Framework, and the Specification.**

| **Item** | **Clause No.** |
| --- | --- |
| Adjustment for actual quantities – Schedule of Rates – Annexure B, Commercial Framework | 3.2 |
| Omissions – Schedule of Rates – Annexure B, Commercial Framework | 3.2 |
|  | |
| Substitution of security for retention moneys | 5.3 |
| Reduction of retention moneys | 5.8 |
| Release of additional security | 5.9 |
| Additional cost due to discrepancies in documents | 8.2 |
|  | |
| Provisional sums | 11 |
| Extra cost due to latent condition | 12.3 |
| Additional cost due to change in statutory requirements | 14.2 |
|  | |
| Loss or damage due to an excepted risk under Clause 16.4 | 16.3 |
| Claim for insurance premium not paid by Principal | 21.2 |
| Claim for part of proceeds of policy for work not previously paid | 21.5(b) |
|  | |
| Protection of minerals, fossils and relics | 27.5 |
|  |  |
| Increased value due to variation due to defective work | 30.7(a) |
| Increased cost due to variation due to defective work | 30.7(b) |
| Increase in value due to acceptance of defective work | 30.8 |
| Cost of testing | 31.7 |
|  | |
| Direction as to order of work | 33.1 |
| Increase in cost due to suspension of work | 34.4 |
| Damages for delay or failure of Administrator to grant extension of time | 35.5 |
| Repayment of liquidated damages | 35.6 |
| Extra costs for delay | 36 |
|  | |
| Claim for costs (proposed variation) | 40.2 |
| Variations value | (1) 40.5 |
| Claim for measurement and other evidence of cost | 40.5 |
| Daywork | 41 |
| Value of work carried out  Conformance Reports  Completed Form C7901 or C7902 | 42.1  42.1  42.1 |
|  |  |
| Compliance with Clause 33.2 and 33.3  Completed Statutory Declaration  Supporting Statement in accordance with the Payments Act  Deduction of retention moneys | 42.1  42.1  42.1  42.3 |
| Unfixed plant and materials | 42.4 |
| Interest | 42.9 |
| Claim for breach of Contract | 46.1 |
| Claims due to Administrator’s direction or approval | 46.1 |
| Cost adjustment (rise and fall) – Annexure C, Commercial Framework | 5.2 |
| 1. If not claimed under Clause 42.1 | |